CMIS 3222 – Rapid Applications Development

Product Backlog

| Group |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| No. | 13 |  | Member IDs | 222044,222132,222134 |  |  |
| Project Title |  |  | Smart Expense Sharing System |  |  |  |
| Task ID |  | Story |  |  | Estimated Days | Priority |
| 1 |  | As a user, I want to register and log in securely so that I can access my account and manage my expenses safely |  |  | 3 | 1 |
| 2 |  | As a user, I want to create groups and become an admin so that I can manage shared expenses within my group |  |  | 3 | 2 |
| 3 |  | As a group admin, I want to add/remove members and assign roles so that I can control group access and permissions |  |  | 3 | 3 |
| 4 |  | As a user, I want to add expenses with details (amount, payer, participants, description) so that all shared costs are recorded clearly |  |  | 4 | 4 |
| 5 |  | As a user, I want to split expenses using different methods (equal, unequal, percentage) so that costs are shared fairly |  |  | 4 | 5 |
| 6 |  | As a user, I want the system to automatically calculate balances (who owes whom) so that I don’t need manual calculations |  |  | 3 | 6 |
| 7 |  | As a user, I want optimized settlement suggestions so that the number of transactions is minimized |  |  | 3 | 7 |
| 8 |  | As a user, I want to view expense history and summaries so that I can track all financial activities clearly |  |  | 3 | 8 |
| 9 |  | As a user, I want to edit/delete expenses with proper permissions and maintain edit history so that transparency and accuracy are ensured |  |  | 4 | 9 |
| 10 |  | As a user, I want to add comments and receive reminders for pending balances so that communication and timely payments are improved |  |  | 3 | 10 |

Priority : 1 indicates the highest priority and 10 indicates the lowest priority.