# CMIS 3222 – Rapid Applications Development

## Project Log Form

Group Number - 13 Sprint Number 03

Product Backlog Items Selected for the Sprint (Indicate the Item IDs Only) –

T7, T8, T9

### Details of Meetings: (If required attach additional sheet)

| Meeting No : | 03 |  |  |
| --- | --- | --- | --- |
| Members Present | P.W.N. Senadheera | K.A.C.U. Gunarathna | K.G.C.S. Senavirathne |
| Work done since the last meeting | * Implemented optimized settlement suggestions that minimize the number of transactions needed to settle group balances (T7) * Built the expense history and summary view showing past expenses, category breakdowns and overall group totals (T8) * Completed edit/delete expense with proper permissions (creator or admin) and the edit history audit trail; fixed the expense deletion issues raised in the previous sprint review (T9) * Carried out final testing and bug fixing across the whole application |  |  |
| Work taken on till the next meeting | * Prepare the final project report and documentation * Prepare for the final demonstration and viva * Polish the UI and fix any remaining minor issues |  |  |
| Impediments | * Designing the debt-simplification algorithm so settlements are correct while keeping transactions minimal * Keeping the Node / Express backend and the Flutter client calculations consistent * Handling edge cases in summaries (deleted expenses, members who left the group) * Rounding issues when splitting amounts across settlement suggestions |  |  |

## Details of the Work Completed:

| Product Backlog Item ID | Supervisors Comment (Tick the appropriate) |  |
| --- | --- | --- |
|  | Accepted | Rejected |
| T7 |  |  |
| T8 |  |  |
| T9 |  |  |

## Performance of the Members during the Sprint:

| Registration Number | Comment |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 222044 | • Implemented the optimized settlement suggestion algorithm in the backend • Fixed expense deletion and permission issues from the previous review |  |  |  |  |  |  |  |  |  |
|  | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 |
| 222132 | • Built the expense history and summary screens in Flutter • Handled documentation and final report preparation |  |  |  |  |  |  |  |  |  |
|  | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 |
| 222134 | • Completed the edit history audit trail and verified settlement calculations • Performed final testing of the overall system |  |  |  |  |  |  |  |  |  |
|  | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 |

## Supervisor's Comments

Signature of supervisor:

Date: